| ID | Date raised | Risk description | Likelihood of the risk occurring | Impact if the risk occurs | Severity Rating based on impact & likelihood. | Owner Person who will manage the risk. | Mitigating action Actions to mitigate the risk e.g. reduce the likelihood. | Status | Useful resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | [03-06-2021] | Project purpose and need is not well-defined. | Medium | High | High | Project Sponsor | Complete a business case if not already provided and ensure purpose is well defined on Project Charter and PID. | Open | https://www.stakeholdermap.com/project-templates/business-case-template.html |
| 2 | 6/5/2026 | Key people unavailable. | High | High | High | Owner | Push disciplinary action and find replacement if problem is not resolved. | Closed | Disciplinary process ¦ Employment New Zealand |
| 3 | 6/5/2026 | Security risk for our website. | Low | High | Medium | Cyber security analysist. | Likely hood of this action accruing is low… Unless a poor security and user error happening. | Closed | Risks of a compromised website ¦ Protective Security Requirements |
| 4 | 20/05/2026 | Data security issues and privacy failures. | Low | High | Low | CIO Cyber security analysts | Requires mediate containment and notification to minimize harm | Closed | DATA BREACH MANAGEMENT: AN INTEGRATED RISK MODEL - ScienceDirect |
| 5 | 5/06/2026 | Epidemic impact on project. | Medium | Low | Medium | Project manager | Assign replacement contractors/Employees to reduce the likelihood of work stalls | Open | Impacts On The Software Development Industry ¦ Peaple Talent |
| 6 | 10/06/2026 | Product quality does not correspond to the initial requirements | Medium | Low | Low | Project manager | Correct every initial requirement and follow everything by requirements provided | Open | Client onboarding checklist: your comprehensive guide - Blog ¦ ShareFile |
| 7 | 10/06/2026 | Lack of management support | Low | Low | Low | Employees | Follow initial documentation and requirements provided from client if, manager is not present | Closed |  |
| 8 | 10/06/2026 | Scope | Medium | High | High | Project manager | Follow initial requirements, communicate and plan accordingly to avoid unwanted mistakes | Open | What is scope creep (and how can you prevent it)? - University of the Built Environment |
| 9 | 14/06/2026 | Hostile work environment | High | High | High | Human resources | Constant communication and supporting each other. | Open | What Is the Definition of Hostile Work Environment? - LegalClarity |

Note: please make sure you fill all information related to your project below and convert everything to Wiki page (GitHub)

Table 1: Risk register Sample

Reference: Ecologist (n.d.) PM template. htttp://www.Excelonist.com.